Project Sprint Planning Notes

Team: 4

Sprint: Sprint number

Date: 6/09/2021

Attended:

Scrum Master: Jack Hollis-London

Product Owner: Mohmmad Ali

Development team: Jacob McEwan, Jack Hollis-London, Moritz Hauptmann, Minggang Dong

## 1. Things That Went Well

Stories left from the last sprint were mostly finished and progress was made on the new stories. With our experience in testing headaches were less frequent. Adding the Order Microservice was painless and simple to do.

## 2. Things That Could Have Gone Better

The CircleCI configuration was time consuming and difficult to get working. Writing tests was time consuming. Finding information on issues we were having was difficult and often led down rabbit holes that lead nowhere.

## 3. Things That Surprised Us

The CircleCi configuration came with a lot of issues, for example deprecated software and tutorials as well as artifacts from the bug fixing process.

## 4. Lessons Learned

Expect testing / troubleshooting to take time and allow for it.

How to use caching feature for CircleCi to save the build and install time.

How to configure testing profiles for Spring Boot.

How to review pull requests and request changes.

Expanding our knowledge about React, Java Script and Spring Boot.

How to use the testing libraries for front-end and back-end.

## 5. Final Thoughts

Meetings should be kept as useful and helpful for everyone. Helping each other out especially on slack and quick meetings for clarification should be kept as well. Review process for GitHub works well and catches missing tests / documentation.

*We need to find ways to better our productivity, a lot of time is spent blocked on issues / troubleshooting.*