Bookeroo Sprint Planning Notes

Team: 4

Sprint: 3

Date: 21/09/2021

Attended:

Scrum Master: Jack Hollis-London

Product Owner: Mohammad Ali

Development team: Jack Hollis-London, Jacob McEwan, Moritz Hauptmann, Minggang Dong

1. Goal

*Our goal this sprint is to finish the Critical priority user stories and get the app to its basic level of functionality. This means finishing the final leftover stories from the previous sprint and the final critical from the Product Backlog.*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

|  |  |  |
| --- | --- | --- |
| *ID* | *User Story* | *Reason* |
| *SEP-16* | *As a business I want to register my business on bookeroo pending approval so that I can sell books on bookeroo* | *This story was already in progress during the last sprint, and it can be done within this sprint.* |
| *SEP-17* | *As an admin user, I want to approve/suspend users and pending business user registrations so that I can maintain the platform* | *This story was started during the last sprint and has critical priority, and it can be done within this sprint* |
| *SEP-7* | *As any type of user, I want to add books to my order, so that I can purchase them.* | *This story was already in progress form the previous sprint and has critical priority. Thus, we are going to finish this story as part of our goal to complete all the critical stories* |
| *SEP-75* | *As any type of user, I want to see the list of books available so that I can choose what to buy* | *This is one of the critical stories that has not been started. Additionally, it is a short, simple story that can serve as the starting point for deployment setup.* |

*The app will be implemented with all critical features, meaning users can sign up, login and view books, sell books and add books to their orders.*

1. Estimation in story points

|  |  |  |
| --- | --- | --- |
| ID | Story Points | Reason |
| *SEP-16* | *5* | The story is mostly implemented and all that remains is testing and any possible issue solving |
| *SEP-17* | 34 | The story has just been started in last sprint, but there is quite a bit of work involved, with admin authorization from the backend and testing. |
| *SEP-7* | 34 | There is quite a bit of work involved in getting the UI implemented plus the behaviour of the relationships and testing. Additionally, there is an issue currently that is quite difficult. |
| *SEP-75* | 8 | This issue is relatively simple and just involves creating a view for the API response and linking the pages together. |