Bookeroo Sprint Planning Notes

Team: Group 4

Sprint: 4

Date: 03/10/2021

Attended:

Scrum Master: Jack Hollis-London

Product Owner: Mohmmad Ali

Development team: Jacob McEwan, Jack Hollis-London, Moritz Hauptmann, Minggang Dong

1. Goal

*In this sprint we aim to finish the high priority features of the app, including*  *adding items to orders, approving / rejecting users, filtering books by categories*  *and listing books available for sale.*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

|  |  |
| --- | --- |
| Story | Reason |
| As an admin user, I want to approve/suspend users and pending business user registrations so that I can maintain the platform | This story is one of the remaining high priority features and is being continued from the previous sprint. |
| As any type of user, I want to see the list of books available so that I can choose what to buy | This story is one of the remaining high priority features and is being continued from the previous sprint. |
| As a user, I want to filter out the books by their categories so I can see books with my favourite genre | This story is one of the high priority stories in the given list. And this story can be done within this sprint. |
| As any type of user, I want to add books to my order, so that I can purchase them. | This is a story of medium priority and needs to be implemented next. |
| As an admin user, I want to see all bookeroo's users so I can manage them. | This story serves as the main entry point for many of the admin features, and so is important for the user experience. |
| As a user, I want to edit users so I can moderate users on bookeroo | Moderation of the platform is important to any public system. Allowing admins to edit users to remove inappropriate. |

1. Estimation in story points

|  |  |  |
| --- | --- | --- |
| Story | Points | Reasoning |
| As an admin user, I want to approve/suspend users and pending business user registrations so that I can maintain the platform | 34 | The story has been started in last sprint, but some minor fixes and frontend behaviour with testing is still required. |
| As any type of user, I want to see the list of books available so that I can choose what to buy | 8 | The list behaviour for resources has already been fleshed out during development so much of this story will be frontend and testing. |
| As a user, I want to filter out the books by their categories so I can see books with my favourite genre | 21 | This will require modifying the models in the book service, as well as creating frontend views and testing. |
| As any type of user, I want to add books to my order, so that I can purchase them. | 34 | There is quite a bit of work involved in getting the UI implemented plus the behaviour of the relationships and testing. Additionally, there is an issue currently that is quite difficult. |
| As an admin user, I want to see all of bookeroo's users so I can manage them. | 8 | Much of the behaviour for listing resources is present for orders and books, so adapting that for users should be relatively simple. Creating the views and tests will be the part that takes the most time. |
| As a user, I want to edit users so I can moderate users on bookeroo | 5 | The update user backend implementation is already done and only frontend and testing is missing. |