Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 3

## Meeting Details

|  |  |
| --- | --- |
| Date: | 2/8/2021 |
| Venue: | MS Teams |
| Attendees: | Jacob, Jack |
| Apologies: | Sorry, both already had a long day with 4 classes / was spontaneous after class and not planed |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Use Figma (clarify with Moritz and Ming) |
|  |  |
|  |  |
|  |  |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Finish merging stories | All /equally allocated | 05.08.21 |
| 2 | Add negative scenarios to all stories | All /equally allocated | 08.08.21 |
| 3 | Sort out priority of stories and dependent vs independent stories | All /equally allocated | 05.08.21 |
| 4 | Create wireframes for stories | All /equally allocated | 08.08.21 |
| 5 | Sprint retro for sprint 0 | All /equally allocated | 14.08.21 |
| 6 | Breakdown stories into tasks and subtasks and do estimates | All /equally allocated | 14.08.21 |
|  |  |  |  |