Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 1/09/2021

## Meeting Details

|  |  |
| --- | --- |
| Date: | 1/09/2021 |
| Venue: | Teams |
| Attendees: | Jack Hollis-London, Minggang Dong, Moritz Hauptmann, Jacob McEwan |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Testing structure and library (jest + @testing-library/react) |
| 2 | Search behaviour / Library (com.sipios.spring-search) |
| 3 | Issues with User stories: don’t adhere to INVEST |
| 4 | Documentation |
| 5 | Issues with using the unit testing libraries. |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Add Continuous Integration Testing | Jack Hollis-London | 6/09/21 |
| 2 | Add a Search controller example | Jacob McEwan | 2/09/21 |
| 3 | Add/fix more Unit Testing | Moritz Hauptmann | 6/09/21 |
| 4 | Add more documentation | Minggang Dong | 6/09/21 |
| 5 | Work on User Stories | Everyone | 6/09/21 |